%SPLAT

UI/UX IMPLEMENTATION BACKLOG

A prioritized, one-task-at-a-time plan for refining the mobile bill-splitting experience

28 tasks · 7 phases · ordered by dependency and user impact Start with the design-system foundation, then fix the receipt-review and assignment workflows before visual polish.

Prepared from the senior UX/UI review · July 2026

HOW TO USE THIS BACKLOG

Work in order

Tasks are sequenced so foundational design rules are established before individual screens are rebuilt.

Finish one task fully

Do not begin the next task until its acceptance criteria are met and verified on a real device.

Validate behavior, not only appearance

Test long receipt names, large text, errors, empty states and destructive actions.

Keep the SPLAT personality

The goal is not to make the product generic. The goal is to reserve the loudest brand treatments for the moments that deserve them.

Recommended first delivery milestone

| ID | Task | Priority | Effort |
| --- | --- | --- | --- |
| 10 | Redesign receipt item rows | Critical | Large |

Release roadmap

Release 1 · Usability foundation: Tasks 1–5, 10, 13, 16–20 and 23

Release 2 · Screen refinement: Tasks 6–9, 11–12, 14–15 and 21–22

Release 3 · Accessibility and production readiness: Tasks 24–28

PHASE 1 · DESIGN SYSTEM FOUNDATION

Establish visual, typographic and responsive rules before changing individual screens.

TASK 01 · Define the visual hierarchy system CRITICAL MEDIUM

Goal Stop every component from competing for attention. Implementation details • Create three levels: branded moments, interactive components and functional content. • Allow the display font and strong pink shadow mainly on Level 1 elements. • Map every existing component to one level before implementation. Acceptance criteria ✓ Each screen has one obvious focal point. ✓ Ordinary inputs and rows no longer look like primary actions. ✓ Pink shadows are selective rather than universal.

TASK 02 · Create typography rules CRITICAL SMALL

Goal Improve readability without losing the SPLAT personality. Implementation details • Reserve the SPLAT display font for titles, major headings, success moments and primary calls to action. • Use a clean rounded sans-serif for item names, prices, instructions, fields, navigation and modal content. • Define reusable text styles for display, headings, body, supporting text, labels, prices and captions. Acceptance criteria ✓ Long item names are easy to scan. ✓ Small labels remain readable. ✓ Uppercase is avoided for long or functional text.

TASK 03 · Reduce decorative borders and shadows CRITICAL MEDIUM

Goal Make the interface calmer and more professional. Implementation details • Remove or reduce offset shadows on form fields, delete buttons, small chips, person rows and secondary controls. • Retain stronger shadows for the main CTA, selected content and major summary cards. • Reduce thick black borders where surface contrast already separates elements. Acceptance criteria ✓ Approximately half the current shadows are removed. ✓ Primary actions are visibly stronger than ordinary controls. ✓ The interface still looks unmistakably SPLAT.

TASK 04 · Create spacing and sizing tokens HIGH SMALL

Goal Make component spacing and sizing consistent across the app. Implementation details • Create a spacing scale such as 4, 8, 12, 16, 24, 32 and 48 px. • Standardize screen padding, card padding, field height, button height, radii and icon sizes. • Use minimum touch targets of approximately 44–48 px. Acceptance criteria ✓ Similar components share identical dimensions. ✓ Fields and buttons align consistently. ✓ Large unexplained gaps are removed.

TASK 05 · Fix text wrapping and truncation globally CRITICAL MEDIUM

Goal Prevent receipt data, long names and translations from breaking layouts. Implementation details • Allow important item names to wrap to two or three lines instead of silently truncating. • Give prices a stable right-aligned column and allow cards to grow vertically. • Test long names, large totals, translated labels and increased system font sizes. Acceptance criteria ✓ Full receipt item names can be read. ✓ Prices never overlap labels. ✓ Core layouts remain usable with large text.

PHASE 2 · HOME AND HISTORY

Make the starting screen faster to understand and safer to manage.

TASK 06 · Simplify the home-screen header HIGH SMALL

Goal Bring the main receipt action closer to the top. Implementation details • Reduce the logo/header height by roughly 35–40%. • Tighten the space around the tagline. • Keep the brand visible without allowing it to dominate the task. Acceptance criteria ✓ The primary receipt action appears substantially higher. ✓ The next action is clear without scrolling. ✓ The logo remains recognizable.

TASK 07 · Rewrite home-screen action labels HIGH SMALL

Goal Use language that matches how users describe the task. Implementation details • Rename “Take Live Photo” to “Scan a Receipt”. • Rename “Choose From Gallery” to “Upload a Receipt”. • Rename “Manual” to “Enter Manually”. Acceptance criteria ✓ A first-time user can predict each action. ✓ Technical wording such as “live photo” is removed.

TASK 08 · Redesign the pass status MEDIUM SMALL

Goal Keep subscription information visible without interrupting the primary flow. Implementation details • Replace the current sentence with a compact status such as “Unlimited scans · 12 days left”. • Handle active, expiring, expired and free-limit states. • Move detailed account information to settings when possible. Acceptance criteria ✓ Status wording is grammatically correct. ✓ The status does not compete with the primary action. ✓ Expiry is easy to understand.

TASK 09 · Improve saved split and history cards HIGH MEDIUM

Goal Make previous splits easy to scan and safe to delete. Implementation details • Prioritize title, total, date and participant summary. • Avoid confusing title dates with transaction dates. • Move “Clear all” into a secondary menu and add confirmation or Undo. Acceptance criteria ✓ Title and date cannot be confused. ✓ The total is easy to locate. ✓ History cannot be erased accidentally with one tap.

PHASE 3 · REVIEW THE BILL

Fix the most information-dense screen and clarify adjustments.

TASK 10 · Redesign receipt item rows CRITICAL LARGE

Goal Make receipt correction easy even with long product names. Implementation details • Give the item name the full available width and place the price in a stable secondary position. • Open editing by tapping the row or a clearly labeled Edit action. • Replace the ambiguous gear icon and consider swipe-to-delete with a visible fallback. Acceptance criteria ✓ No important item names are clipped. ✓ Every row action is understandable. ✓ Users can safely edit and delete items.

TASK 11 · Rename Step 1 actions HIGH SMALL

Goal Remove ambiguous terms from the receipt-review screen. Implementation details • Rename “Add Row” to “Add Item”. • Rename “Add Line” to “Add Fee or Tax”. • Rename “Next” to “Add People” and move Reset/Start Over into a safer secondary location. Acceptance criteria ✓ Each label predicts its result. ✓ Item and fee actions cannot be confused. ✓ Destructive actions are visually separated.

TASK 12 · Simplify tip, tax and fee entry HIGH MEDIUM

Goal Make adjustments understandable and immediately verifiable. Implementation details • Separate Tip from Taxes and Fees. • Support amount and percentage modes with a clear selected state. • Allow fees and taxes to be named, edited and deleted. Acceptance criteria ✓ Quick-tip choices update totals immediately. ✓ Users know whether they are entering an amount or percentage. ✓ Every adjustment can be edited.

PHASE 4 · ADD PEOPLE

Clarify participant count, names and removal behavior.

TASK 13 · Replace the participant-count circles CRITICAL MEDIUM

Goal Make it obvious that the control changes the number of people. Implementation details • Add the label “How many people are splitting?”. • Use a minus/value/plus control or clearly labeled quick choices. • Support more than ten participants if that is a product requirement. Acceptance criteria ✓ First-time users understand the control immediately. ✓ Changing the number updates the list predictably. ✓ The control has accessible labels.

TASK 14 · Improve participant entry rows HIGH MEDIUM

Goal Make naming and managing people faster. Implementation details • Include avatar, editable name, saved-name selector and remove action. • Use real initials when a name is available. • Warn before removing a person who already has assigned items. Acceptance criteria ✓ Names can be edited directly. ✓ Saved-name selection is discoverable. ✓ Assigned items cannot disappear silently.

TASK 15 · Compress the participant screen MEDIUM SMALL

Goal Remove dead space and improve keyboard behavior. Implementation details • Let the main card fit its content. • Reduce excess padding below participant rows. • Keep the focused input visible when the keyboard opens. Acceptance criteria ✓ The screen contains no large unused panel. ✓ Focused fields remain visible while typing. ✓ The layout grows naturally as people are added.

PHASE 5 · ASSIGN ITEMS AND CALCULATE

Make the core assignment model explicit, compact and trustworthy.

TASK 16 · Redesign assignment cards CRITICAL LARGE

Goal Reduce scrolling and make current assignments visible at a glance. Implementation details • Use compact cards with item name, price and assignee chips. • Define distinct states for unassigned, partially assigned, everyone and batch-selected. • Replace the yellow Everyone button unless yellow is intentionally a warning color. Acceptance criteria ✓ More items fit on screen. ✓ Assignments can be audited without opening each item. ✓ State is not communicated by color alone.

TASK 17 · Clarify the assignment interaction model CRITICAL MEDIUM

Goal Ensure users understand what happens when they tap an item. Implementation details • Choose either direct assignment or batch assignment as the primary model. • Rewrite the instruction to match the real interaction. • Keep selected-for-action and already-assigned states visually different. Acceptance criteria ✓ Users can assign items without experimentation. ✓ The instruction accurately describes the workflow. ✓ Selection and assignment cannot be confused.

TASK 18 · Rewrite batch action labels HIGH SMALL

Goal Remove ambiguity from the assignment toolbar. Implementation details • Use labels such as Select All, Deselect All, Assign to People and Remove Assignments. • Only show the batch toolbar when one or more items are selected. • Rename Finish to Calculate Split or See Totals. Acceptance criteria ✓ Each action describes exactly what it changes. ✓ The toolbar does not occupy space when idle. ✓ The final CTA explains the next result.

TASK 19 · Add unassigned-item validation CRITICAL MEDIUM

Goal Prevent incomplete or incorrect splits. Implementation details • Detect unassigned items, invalid prices, zero-value items and allocation inconsistencies. • Show the exact number of unresolved items. • Provide a direct action to review highlighted problems. Acceptance criteria ✓ Users cannot finish with missing assignments unnoticed. ✓ Errors identify the affected items. ✓ The user can jump directly to each issue.

TASK 20 · Clarify fees, tax, tip and rounding allocation CRITICAL LARGE

Goal Build trust in every final amount. Implementation details • Define equal, proportional, person-specific or custom allocation rules. • Show the selected rule before calculating. • Expose one-cent rounding adjustments in the person breakdown. Acceptance criteria ✓ All person totals equal the original bill total. ✓ Users can explain one-cent differences. ✓ Allocation behavior is visible and configurable.

PHASE 6 · RESULTS AND DESTRUCTIVE SAFETY

Refine the strongest screen and prevent accidental data loss.

TASK 21 · Refine the results screen HIGH MEDIUM

Goal Make the final outcome even clearer and remove unfinished decoration. Implementation details • Remove or simplify the category divider unless it provides meaningful value. • Keep participant totals as the dominant content. • Add a concise bill summary with total, number of people and assignment status. Acceptance criteria ✓ The bill total can be verified at a glance. ✓ There are no unexplained decorative elements. ✓ Participant cards remain the main focal point.

TASK 22 · Improve the individual breakdown modal HIGH MEDIUM

Goal Make each person’s calculation easy to audit. Implementation details • Use a wrapping item-name column and stable amount column. • Describe shared items with a clear fraction or participant count. • Break out VAT, fees, tip and rounding instead of combining adjustments. Acceptance criteria ✓ Long names never overlap amounts. ✓ Shared-item calculations are understandable. ✓ Every adjustment is visible.

TASK 23 · Improve destructive-action safety CRITICAL MEDIUM

Goal Prevent accidental loss of bills, items, assignments and history. Implementation details • Add confirmation or Undo for clear history, reset bill, delete item, remove participant and start new split. • Name the affected content in confirmation messages. • Prefer Undo for frequent reversible actions. Acceptance criteria ✓ Important data cannot disappear after one accidental tap. ✓ Confirmation wording is specific. ✓ Undo is available where feasible.

PHASE 7 · ACCESSIBILITY AND PRODUCTION READINESS

Standardize semantics, test real conditions and validate the complete flow.

TASK 24 · Standardize color semantics HIGH SMALL

Goal Give each accent color one consistent meaning. Implementation details • Use pink for primary/current/selected, green for success/completed and red for destructive/error. • Reserve yellow for warnings. • Use cyan only for participant identity if it remains part of the system. Acceptance criteria ✓ The same color never has conflicting meanings. ✓ Selected, completed and destructive states are distinct. ✓ Meaning remains clear without color.

TASK 25 · Improve progress-step accessibility HIGH SMALL

Goal Make the four-step progress indicator understandable to everyone. Implementation details • Add checkmarks to completed steps. • Announce the current step to screen readers. • Optionally show “Step 3 of 4 · Assign items” and improve future-step contrast. Acceptance criteria ✓ Progress is understandable without color. ✓ Screen readers announce state correctly. ✓ Future steps remain visible.

TASK 26 · Test large text and accessibility settings CRITICAL MEDIUM

Goal Ensure the complete split flow works with accessibility settings. Implementation details • Test font sizes up to 200%, screen readers, reduced motion, high contrast and color-blindness simulations. • Test narrow Android devices and scrollable modals. • Verify logical focus order and accessible icon labels. Acceptance criteria ✓ Core splitting works with a screen reader. ✓ Large text does not hide required actions. ✓ No state relies solely on color.

TASK 27 · Add loading, error and empty states HIGH MEDIUM

Goal Handle real-world situations beyond the ideal path. Implementation details • Design states for receipt processing, recognition failure, blurry images, permission denial and empty history. • Include clear recovery actions such as Retake, Upload another, Enter manually and Open settings. • Show success and failure feedback for copy, share and save actions. Acceptance criteria ✓ Every failure state offers a next action. ✓ Loading prevents duplicate submissions. ✓ No screen appears frozen or unexplained.

TASK 28 · Run a focused usability test CRITICAL MEDIUM

Goal Validate the redesigned flow with representative users before final polish. Implementation details • Test five people completing scan, correction, participant setup, individual/shared assignment, tip, totals and sharing. • Do not explain the interface during the session. • Track completion, time, mis-taps, backtracking and misunderstood words. Acceptance criteria ✓ At least four of five users complete the core flow unaided. ✓ No participant misunderstands the assignment model. ✓ Every participant can explain their final amount.

FINAL PRODUCT PRINCIPLE

Keep SPLAT loud at the moments that matter — and quiet everywhere users need to think.